## Slide 1
E Marginal Way Project Update
Seattle Bicycle Advisory Board
Megan Hoyt, SDOT

## Slide 2: Presentation Overview
2
Project overview
Progress since July 2018
Phase 1 details
Cost estimate and funding opportunities
Next steps

## Slide 3: Project goals
Improve freight mobility and access
Promote efficiencies in freight movements
Enhance separation for people walking and biking

## Slide 4: Project limits
4
North, South and Central Segments
  80% of cost is in North segment
    Pavement reconstruction
    Separated bicycle facility
    Sidewalk replacement
    Drainage and landscaping
    New and rebuilt traffic signals
    Signal upgrades
    ITS elements
    Water main replacement (SPU)

## Slide 5: Heavy Haul Pavement Network
Pavement between S Massachusetts St and S Spokane St will be upgraded to Heavy Haul standards
Reconstructs roadway to provide 50-year life
Redesigns intersections and adds adaptive signals to improve traffic flow
Improves freight safety by separating people on bicycles

## Slide 6: Bicycle Connections
Spokane to Atlantic
  1.33 miles of protected bike lane
  Physical separation between bicyclists and trucks is a requirement north of Spokane St
  Used daily by hundreds of cyclists

## Slide 7
7
Option 1:
Enhanced existing
Option 2:
2-way PBL east side
Option 3:
Multi-use path west side
Facing north
S Atlantic St - S Hanford St Comparison of original options (Spring 2017)

## Slide 8: Fully protected bike facility
Continuous concrete barrier between bike lanes and roadway
New signal at S Horton St allows for diagonal movement

## Slide 9: S Hanford St Signal Rebuild
Fully reconstructs traffic signal
Proposes relocating railroad tracks further east and connecting to signal
Fully protected turning movements
Adaptive signal system

## Slide 10: Central segment
S Spokane St to Duwamish Ave S
Duwamish Ave S to Diagonal Ave S
Construct multi-use trail west of Viaduct
Construct multi-use trail on west side of roadway
  Industrial land uses, but key bicycle connection to local businesses

## Slide 11
Insert text
11
Central segment connections

## Slide 12: South Segment
12
Diagonal Ave S to 1 Ave S
Intermittent sidewalk on east side of street
Railroad tracks on west side of street
Little space outside vehicle lanes
WSDOT regulated
Notes: ·

## Slide 13: Cost estimate
Section | Cost
North: S Atlantic St – S Spokane St | $50 million
Central: S Spokane St – Diagonal Ave S | $7 million
South: Diagonal Ave S – 1 Ave S | $3 million
Total | $60 million
Original expected project cost: $40M - $49M

## Slide 14: Funding plan
Source | Amount | Status | Requirements
Levy to Move Seattle | $5 million | Secured | 
FMSIB | $6 million | Secured | Paving only
FHWA (PSRC) | $2 million | Secured | Bike only; 2021
TIB | $3 million | Secured | Bike only; 2020
 | $16 million | Total Secured | 
Current expected project cost: $60M
Source | Amount | Status | Requirements
FHWA (PSRC) | $4 million | Pending | Design Only: North and Central Segments
 | $4 million | Total Pending | 

## Slide 15: Proposed Phasing
A phased approach utilizes current secured funding
Phase One - $10.5M
Bicycle facility between S Atlantic St and S Spokane St
Rebuild signal and relocate railroad track at S Hanford St
New signal at S Horton St
Phase Two
Roadway reconstruction to Heavy Haul standards
Replace west sidewalk
Water main replacement (SPU)

## Slide 16: Phase 1 Value
Constructs safety improvements
Connects downtown Seattle to regional bike network
Rebuilds busiest freight intersection and upgrades signals/detection
Early implementation of full project

## Slide 17: Phase 1 Funding
Utilizes all remaining Levy funds
Includes partnership with other Levy Programs:
  $150K from Freight Spot Improvements (design)
  $150K from Freight Spot Improvements (construction)
  $300K combined from New Signals, Signal Major Maintenance and Signal Spot Maintenance
  Potential to include design funds from Bicycle Master Plan implementation
  Allows SDOT to meet grant requirements
Future Funding
Will require regional support from State representatives, WSDOT, and Port of Seattle
Funding Plan and regional support is not confirmed; SDOT does not plan to apply for federal funds in 2019

## Slide 18: Schedule

## Slide 19: Next Steps
Design and Construct Phase 1
Design Phase 2 (if pending FHWA design funds received)
Apply for federal INFRA/BUILD funds once funding plan and regional support are secured
When do you want future updates?
  Specific design milestones?
  Funding updates?
  Design questions?

## Slide 20: Questions?
Seattle Department of Transportation
Megan Hoyt, E Marginal Way Project Manager